Andrew Wang

Milieux Section A

25 March, 2015

Project Plan

**Planning Phase**

1. Develop project plan ***Days : 3 Start: May 1 Due: May 3***

2. Revise project plan ***Days : 3 Start: May 3 Due: May 10***

***Due: May 20***

**Analysis Phase**

3. Make User Stories ***Days : 2 Start: May 5 Due: May 7***

4. Group relevant information/data ***Days : 2 Start: May 6 Due: May 8***

5. Determine goals for site ***Days : 2 Start: May 7 Due: May 9***

6. Determine boundaries for site ***Days :2 Start: May 8 Due: May 10***

**Design Phase**

7. Determine layout of site ***Days : 3 Start: May 10 Due: May 13***

8. Plan how to implement user story ***Days : 2 Start: May 12 Due: May 14***

9. Incorporate all other aspects ***Days : 2 Start: May 13 Due: May 14***

**Development/Testing Phase**

10. Implement layout of site ***Days : 3 Start: May 14 Due: May 17***

11. Implement user story ***Days : 2 Start: May 16 Due: May 18***

12. Add other aspects ***Days : 2 Start: May 18 Due: May 20***

13. Ask for suggestions ***Days : 1 Start: May 20 Due: May 21***

14. Fix bugs and add suggestions ***Days : 2 Start: May 21 Due: May 23***

15. Make sure site is user friendly ***Days : 1 Start: May 23 Due: May 24***

**Closure Phase**

16. Submit Assignment ***Days : 1 Due: May 26***